# Raquel / Pinkhouse — Trial Installation Playbook

Audience: Phil (founder) + customer technical contact

Moment: Customer says yes to a test (or yes to buy — still start with a controlled trial)

Brand: TokenScope / Raquel / Pinkhouse only — not Life But Wrong

Default path: SaaS on your cloud (e.g. DigitalOcean) — customer calls *out* to you

Length: ~3–4 pages working procedure

————————————————————

# 0. Why the trial comes first

A “buy” without a measured trial is how deals die in procurement.

A test is the make-or-break moment: same job, fewer tokens, readable receipt.

Rule: Even if they say “we want to buy,” run Trial → Proof → Expand → Contract.

————————————————————

# 1. What “trial installed” means (definition of done)

The trial is done when all of the following are true:

Customer staging (or a thin slice of traffic) reaches **your Raquel plug** instead of calling Anthropic directly.

For each trial call (or batch), you both can see:

- tokens before shrink

- tokens after shrink

- fidelity / success check (pass/fail or score)

- timestamp + trial id

At least **N successful jobs** complete end-to-end (suggest **20–50** staging calls, or one agreed real workload).

A one-page **Trial Receipt** is shared (PDF or TokenScope export).

Customer can rip you out in one config change (fail-safe / off switch).

If you only “sent software” and nobody saw before/after counts, the trial is not installed.

————————————————————

# 2. Roles (who does what)

| Role | Person | Job in the trial |
| --- | --- | --- |
| Sponsor | Their VP IT / FinOps / product owner | Approves test; cares about $ |
| Tech lead | Their engineer | Points staging at your API; runs sample jobs |
| Security watcher | Their sec/ops (often) | Watches; allowlists; keys |
| Phil | You | Tenant, keys, docs, joint call, meter, receipt |
| Build support | You + Cursor (later hire) | Keep the plug up; fix trial bugs fast |

Phil does not: sit on-site, install chips, touch their production unattended on day one.

————————————————————

# 3. Pre-flight (before the install call) — Phil checklist

Do these the same day they say “we’ll test,” if possible:

Create **tenant**: `customer-slug` on Pinkhouse / TokenScope

Create **trial API key** (scoped, expiring — e.g. 14 or 30 days)

Confirm plug is up: health URL green

Confirm **fail-open** behavior documented (if plug errors → option to bypass or clear error)

Prepare **canned sample** (known token counts) *and* invite **their sample**

Send **Trial Pack** email (template below)

Book **Install Call** (45–60 min) + optional **Readout Call** (20 min) 3–7 days later

Agree in writing: **staging only** until readout

## Trial Pack email (send immediately)

Subject: `Pinkhouse / Raquel trial — setup pack`

Thanks for agreeing to test.

**What we’re proving:** same job → fewer tokens to Anthropic → you can see before/after counts.

**Where it runs:** our cloud plug (you call us; we forward to Anthropic). No on-site install.

**Your items:**

1. Trial API base URL: `https://api.pinkhouse.com/...` *(or current URL)*

2. Trial API key: *(separate secure channel if needed)*

3. Setup sheet: change Anthropic base URL / client to our endpoint; send key in header `Authorization: Bearer …`

4. Staging only for this trial.

**Install call:** *(date/time)* — your engineer + me. We’ll run canned + your sample and watch the meter.

**Success:** exportable Trial Receipt with before/after tokens.

If anything looks wrong, flip back to direct Anthropic in one config change.

————————————————————

# 4. Commercial frame for the trial (keep light)

Agree before traffic:

| Item | Suggested default |
| --- | --- |
| Duration | 14 days (or 30) |
| Environment | Staging / non-prod first |
| Volume cap | e.g. max N requests/day or max $ of underlying model spend |
| Price for trial | $0 or small setup fee (your choice) |
| Data | Their samples stay theirs; you log meters, not their secrets, per agreement |
| Success metric | Median crush % on agreed job types + fidelity gate passed |
| Next step if success | Paid pilot or contract discussion using **same meter formula** |

Do not argue 5%-of-savings invoice math on hour one of trial. Prove the meter first.

————————————————————

# 5. Technical install steps (Path A — SaaS)

## 5.1 Mental picture

[Rogers app / staging]
        |  HTTPS API call + your trial key
        v
[Raquel plug on DigitalOcean / Pinkhouse]
  1. count tokens BEFORE
  2. Rosetta / shrink
  3. count tokens AFTER
  4. log to TokenScope
        |
        v
[Anthropic]
        |
        v
[Raquel plug]  (return / decode as needed)
        |
        v
[Rogers app]

Rosetta lives on your plug, not inside Anthropic.

## 5.2 Customer engineer steps (they do this)

In **staging**, locate where the Anthropic (or multi-model) client is configured.

Set API base URL to Pinkhouse trial URL **or** insert “Raquel client” per your doc.

Set trial API key.

Keep Anthropic key available as required by the chosen pattern:

- Pattern A (common early): customer stores Anthropic key with you for the trial (strict controls), or

- Pattern B (often preferred later): customer keeps Anthropic key; your plug shrinks and returns crushed payload for *them* to send — harder for “full middle”; for full middle gateway, Pattern A or a vaulted key is typical.

*Decide one pattern before the call and document it.* For a true middle plug that calls Anthropic for them, they must trust you with key access or use a temporary project key.

Run health check / “hello” request.

Do **not** point production until readout.

## 5.3 Phil steps on the install call (minute-by-minute)

0:00–0:05 — Frame

“Staging only. One job path. We want a receipt, not a tour.”

0:05–0:15 — Connectivity

Health check

Auth works

First canned sample through

0:15–0:35 — Proof runs

Canned sample: record before/after/fidelity

Their sample: same

One failure test: bad key / empty body — show clear error, no mystery hang

0:35–0:50 — Meter walkthrough

Open TokenScope (or shared dashboard)

Show how to filter by trial id

Export or screenshot Trial Receipt draft

0:50–0:60 — Off switch + homework

How to disable (revert base URL)

Agree volume for next 3–7 days

Book readout

## 5.4 DNS vs API (one more time)

They call your **DNS name** (host).

They speak your **API** (paths, headers, JSON).

You do not need their corporate DNS.

They do not need your stapler.

————————————————————

# 6. During the trial window (days 1–14)

Customer

Runs agreed staging workloads

Notes anything broken (timeouts, quality)

Does not expand to prod without readout

Phil (daily light touch)

Check error rate / uptime

Spot-check crush % and fidelity

Reply same day to blockers (make-or-break)

Do **not** change secret sauce mid-trial without telling them

Red flags (act immediately)

Fidelity failures above agreed gate

Timeouts / their staging blocked

Meter missing before/after (can’t prove savings)

————————————————————

# 7. Trial Receipt (what you hand them)

One page. No novel.

| Field | Example |
| --- | --- |
| Customer / trial id | Rogers-staging-2026-08-01 |
| Period | dates |
| Jobs measured | 42 |
| Median tokens before | 1,661 |
| Median tokens after | 548 |
| Median crush % | 67% |
| Fidelity gate | Echo / Scotty rule you agreed — pass rate |
| Underlying model | Claude … |
| Notes | languages / job types included |
| Off switch tested | yes/no |

Line for humans:

“Same measurement you can use at scale. This trial is a clean sample / staging slice. Volume comes after.”

————————————————————

# 8. Readout call (make-or-break conversation)

Agenda (20–30 min)

Show Trial Receipt.

Ask: “Does this match the job types you care about?”

If yes → propose **paid pilot** (more volume, still capped) or **contract**.

If mixed → narrow job types; extend trial 7 days.

If no → thank them; leave off switch; learn.

If moving toward buy / % of savings

Only now lock the formula:

`Saved_tokens = T_before − T_after`

`Saved_$ = Saved_tokens × agreed rate (or attributed Anthropic invoice)`

`Fee = % × Saved_$` (plus optional minimum)

Without before/after from your meter, do not sell %-of-savings.

————————————————————

# 9. If they said “buy” instead of “test”

Same install. Faster paperwork. Still:

Trial/pilot on staging

Receipt

Expand

Invoice terms

Never skip the meter.

————————————————————

# 10. Phil’s personal level of effort (honest)

| Phase | Your time (order of magnitude) |
| --- | --- |
| Trial Pack + tenant/key | 30–90 minutes |
| Install call | 45–60 minutes |
| Babysit 1–2 weeks | 15–30 minutes/day unless fire |
| Readout + next proposal | 30–60 minutes |
| On-site hardware | **None** |

Build/fix of the plug itself is product work before many trials — once — on DigitalOcean. Each new customer reuses it with a new key.

————————————————————

# 11. One-page sticky checklist (print this)

When they say yes to test

Tenant + expiring trial key

Trial Pack email

Book install call + readout

Staging only

Canned + their sample through plug

Before / after / fidelity visible

Off switch confirmed

Trial Receipt

Readout → pilot or stop

Remember

Plug in the middle; Rosetta on your server

They API out to you

No chips, no desk PC, no Life But Wrong

Make-or-break = receipt, not speech

————————————————————

# 12. Open items to decide once (company standards)

Fill these in when your head is clear; don’t invent per customer:

Trial length default: ___ days

Key custody pattern (A vaulted Anthropic key vs B other): ___

Fidelity gate for “pass”: ___

Volume / $ cap: ___

Trial fee: $0 / $___

Exact API paths and header names: ___

Fail-open vs fail-closed default: ___

————————————————————

*End of trial installation playbook. Pair with `TokenScope-Raquel-Demo-Sales-Coaching.md` for outreach and 5-minute demo; this document starts at “yes, we’ll test.”*